A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Agile Concepts Explanation

Sprint

A Sprint is a fixed period of time during which a team works to complete a set of tasks.
Example: 1–2 weeks duration.

Epic

An Epic is a large task or project that cannot be completed in a single sprint.
It is divided into smaller tasks called User Stories.

Story (User Story)

A Story is a small task that is part of an Epic and can be completed within a sprint.

Story Points:

A Story Point represents the effort required to complete a story.
It follows Fibonacci sequence values:

| Story Point | Effort Level |
| --- | --- |
| 1 | Very Easy |
| 2 | Normal |
| 3 | Moderate |
| 5 | Difficult |

Sprint Planning & Estimation:

Sprint 1

Epic 1: Data Collection

| User Story | Task | Story Points |
| --- | --- | --- |
| USN1 | Gathering Data | 2 |
| USN2 | Loading Data | 1 |

Epic 2: Data Preparation

| User Story | Task | Story Points |
| --- | --- | --- |
| USN3 | Handling Missing Values | 3 |
| USN4 | Creating Fields | 3 |
| USN5 | Handling Inconsistency in Data | 3 |

Total Story Points in Sprint 1

2+1+3+3+3=12

Sprint 1 Total = 12 Story Points

Sprint 2

Epic 3: Data Visualization

| User Story | Task | Story Points |
| --- | --- | --- |
| USN6 | Bar Chart | 2 |
| USN7 | Pie Chart | 2 |
| USN8 | Line Chart | 2 |
| USN9 | Map | 4 |

Epic 4: Dashboard

| User Story | Task | Story Points |
| --- | --- | --- |
| USN10 | Developing Dashboard | 5 |

Epic 5: Story

| User Story | Task | Story Points |
| --- | --- | --- |
| USN11 | Developing Story | 5 |

Total Story Points in Sprint 2

2+2+2+4+5+5=20

Sprint 2 Total = 20 Story Points

Total Story Points Calculation

| Sprint | Story Points |
| --- | --- |
| Sprint 1 | 12 |
| Sprint 2 | 20 |
| Total | 32 |

Velocity Calculation

Formula:

Velocity=Total Story Points CompletedNumber of Sprints
Velocity=322=16
Final Result

Team Velocity = 16 Story Points per Sprint

This means your team can complete approximately 16 Story Points in one sprint on average.