Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 27 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS90853 |
| Project Name | Intelligent SQL Querying with LLMs Using Gemini Pro |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register using email, password & confirm password | 2 | High | Backend Dev |
| Sprint-1 | Registration | USN-2 | As a user, I receive confirmation email after registration | 1 | High | Backend Dev |
| Sprint-1 | Registration | USN-4 | As a user, I can register using Gmail | 2 | Medium | Full Stack Dev |
| Sprint-1 | Login | USN-5 | As a user, I can log in using email & password | 1 | High | Backend Dev |
| Sprint-1 | Dashboard | USN-6 | As a user, I can view dashboard after login | 3 | High | Frontend Dev |
| Sprint-1 | Query Input | USN-7 | As a user, I can enter natural language query | 3 | High | Frontend Dev |
| Sprint-1 | API Integration | USN-8 | As a system, connect to Gemini Pro API | 4 | High | Backend Dev |
| Sprint-1 | SQL Generation | USN-9 | As a user, I can generate SQL query from input | 4 | High | Full Stack Dev |

Total Story Points (Sprint-1) = 20

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | Social Registration | USN-3 | As a user, I can register through Facebook | 2 | Low | Backend Dev |
| Sprint-2 | Database Connection | USN-10 | Connect system to MySQL/PostgreSQL | 5 | High | Backend Dev |
| Sprint-2 | SQL Execution | USN-11 | Execute generated SQL queries | 4 | High | Backend Dev |
| Sprint-2 | File Upload | USN-12 | Upload schema PDF for better query generation | 3 | Medium | Full Stack Dev |
| Sprint-2 | Validation | USN-13 | Validate user input before API call | 3 | High | Frontend Dev |
| Sprint-2 | Error Handling | USN-14 | Show meaningful error messages | 3 | High | Full Stack Dev |

Total Story Points (Sprint-2) = 20

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-3 | Security | USN-15 | Secure API key & authentication | 4 | High | Backend Dev |
| Sprint-3 | Performance | USN-16 | Optimize response time (<3 sec) | 5 | High | Backend Dev |
| Sprint-3 | Query History | USN-17 | View previously generated queries | 4 | Medium | Full Stack Dev |
| Sprint-3 | UI Enhancement | USN-18 | Improve dashboard UI/UX | 3 | Medium | Frontend Dev |
| Sprint-3 | Testing | USN-19 | Perform functional & performance testing | 4 | High | QA |

Total Story Points (Sprint-3) = 20

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-4 | Advanced SQL | USN-20 | Support multi-table join query generation | 5 | High | Backend Dev |
| Sprint-4 | Export Feature | USN-21 | Export SQL query as .sql file | 3 | Medium | Frontend Dev |
| Sprint-4 | Load Testing | USN-22 | Handle multiple concurrent users | 4 | High | QA |
| Sprint-4 | Deployment | USN-23 | Deploy application to cloud | 4 | High | DevOps |
| Sprint-4 | Documentation | USN-24 | Prepare final project documentation | 4 | High | All |

Total Story Points (Sprint-4) = 20

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 18 | 06 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Given:

- Sprint Duration = 10 Days

- Velocity per Sprint = 20 Story Points

Average Velocity (AV) per Day:

AV=2010=2 Story Points per Day

Average Velocity = 2 Story Points per Day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts